Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25 August 2026 |
| --- | --- |
| Team ID | N/A |
| Project Name | HouseHunt |
| Maximum Marks |  |

Product Backlog, Sprint Schedule:

| Sprint | Functional Requirement (Epic) | User Story Number | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup & User Authentication | USN-1, USN-2 | 8 | High | Bharat Gaikwad |
| Sprint-2 | Property Listing & Search | USN-3, USN-4 | 13 | High | Bharat Gaikwad |
| Sprint-3 | Booking & Availability | USN-5, USN-6, USN-7 | 13 | High | Bharat Gaikwad |
| Sprint-4 | Dashboards & Admin Moderation | USN-8, USN-9 | 10 | High | Bharat Gaikwad |
| Sprint-5 | Account Deletion, Security Hardening & Final Testing | USN-10 | 8 | Medium | Bharat Gaikwad |

Sprint Summary:

| Sprint | Total Story Points | Duration | Focus | Key Deliverable |
| --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 1 Week | Foundation | Working register/login with JWT and roles |
| Sprint-2 | 13 | 1 Week | Listings | Property CRUD and search with filters |
| Sprint-3 | 13 | 1 Week | Booking | Overlap-safe booking with auto price |
| Sprint-4 | 10 | 1 Week | Dashboards | Landlord analytics and admin moderation queue |
| Sprint-5 | 8 | 1 Week | Quality | Account deletion, hardening, testing, deployment |

Velocity:

Total story points = 8 + 13 + 13 + 10 + 8 = 52. With 5 sprints of 1 week each, the average velocity is 52 / 5 ≈ 10.4 story points per sprint.

Priority scale: High = must be delivered for a working product; Medium = important but can follow the core flow.